SIMATS ENGINEERING (SAVEETHA SCHOOL OF ENGINEERING)

Department of Computer Science and Engineering

CO1 ASSESSMENT TOOL 2 – Agile Sprint Planning and User Story Workshop

| Particulars | Details |
| --- | --- |
| Course Code | CSA10 / CSA1022 |
| Course Title | Software Engineering |
| CO Assessed | CO1 |
| Assessment | Assessment Tool 2 – Agile Sprint Planning and User Story Workshop |
| Weightage | 20% |
| Total Marks | 25 |
| CO1 Statement | Apply advanced methodologies and agile project management techniques to manage software projects effectively |
| Student Name | K. Roshini |
| Register Number | 192572031 |
| Date | 15/10/2026 |
| Duration | 60 minutes |

Code of Conduct

I, K. Roshini (192572031), certify that this submission is my own work and that I have followed the academic integrity guidelines. I understand that any violation of academic integrity rules may result in disciplinary action.

Signature of the Student: K. Roshini (192572031)

Annexure A – Agile Sprint Planning and User Story Workshop

Instructions to Students: Convert the assigned project problem into an Agile plan. Define the vision and stakeholders, identify epics, write user stories, specify acceptance criteria, prioritize the product backlog, plan an initial sprint and estimate work using story points.

1. Project Vision and Stakeholders

State the vision and measurable goals.

Identify stakeholders and their needs.

2. Epics and User Stories

Group capabilities into epics.

Write user stories in the form: As a… I want… so that…

3. Acceptance Criteria

Use measurable, testable conditions.

Use Given–When–Then format where appropriate.

4. Backlog Prioritization and Sprint Planning

Prioritize by value, risk and dependency.

Set a sprint goal and identify tasks and deliverables.

5. Story Point Estimation and Review

Estimate relative effort and explain assumptions.

Define testing, review and retrospective activities.

Rubrics for Evaluation

| Criteria | Excellent | Good | Satisfactory | Needs Improvement |
| --- | --- | --- | --- | --- |
| Project Vision & Stakeholder Identification (30%) | Clear vision, objectives and stakeholders. | Mostly clear. | Basic vision/stakeholders. | Missing or unclear. |
| Epics & User Stories (25%) | Well-structured epics and user stories. | Mostly complete. | Few stories or weak format. | Stories missing/unclear. |
| Acceptance Criteria (20%) | Measurable, testable criteria, including Given–When–Then. | Mostly testable. | Some vague criteria. | Criteria missing. |
| Backlog Prioritization & Sprint Planning (15%) | Logical priority, dependencies, sprint goal and tasks. | Reasonable plan. | Limited planning. | No coherent plan. |
| Story Points, Goal & Presentation (10%) | Justified estimates and clear sprint deliverables. | Good estimates and deliverables. | Basic estimates. | Estimates/goal missing. |

| Criteria | Mark |
| --- | --- |
| Project Vision & Stakeholders (30%) | ____ / 5 |
| Epics & User Stories (25%) | ____ / 5 |
| Acceptance Criteria (20%) | ____ / 5 |
| Backlog & Sprint Planning (15%) | ____ / 5 |
| Story Points, Goal & Presentation (10%) | ____ / 5 |
| TOTAL | ____ / 25 |

ABSTRACT

The Corporate Governance E-Voting Engine is intended to provide a secure digital process for shareholder voting in publicly traded companies. The project must verify eligibility and share ownership, issue ballots, prevent duplicate voting, protect ballot privacy and produce verifiable aggregate results. Because the system includes complex security, privacy and integration requirements, development needs a structured and iterative plan.

This document applies Agile planning practices to the proposed system. It defines a project vision, stakeholders, epics, user stories, acceptance criteria, a prioritized product backlog, a first sprint goal, task breakdown and story-point estimates. The initial sprint focuses on meeting setup, voting rules and simulated eligibility data. Later sprints address ballot submission, privacy controls, share-weighted tallying, audit reporting and security validation.

All estimates are planning assumptions for an academic prototype. Real brokerage integrations, cryptographic implementation, legal compliance and production readiness require specialist review and independent testing.

1. Project Vision

To create a trustworthy and accessible electronic voting workflow that allows verified shareholders to participate remotely, casts votes according to verified share ownership, preserves ballot confidentiality and provides auditable aggregate results.

2. Project Goals and Scope

Support meeting and resolution setup by authorized administrators.

Verify shareholder eligibility using an approved source or simulated prototype data.

Issue ballots to eligible voting entitlements and enforce voting-window rules.

Prevent duplicate or replayed voting submissions.

Aggregate valid votes using verified share-weight values.

Provide confirmation and authorized audit reporting while protecting ballot secrecy.

Out of scope for the first prototype: real-money financial operations, production brokerage connections without authorization, legal certification, and claims of fully proven cryptographic security.

3. Stakeholders and Responsibilities

| Stakeholder | Need / responsibility | Influence |
| --- | --- | --- |
| Shareholders | Simple access, clear ballot choices, privacy and accepted-vote confirmation. | High |
| Company governance team | Accurate meeting rules, eligible electorate and official reports. | High |
| System administrator | Secure configuration, user access and operational monitoring. | High |
| Brokerage / share registry | Authorized and accurate ownership eligibility data. | High |
| Auditor / compliance reviewer | Traceable evidence and privacy-preserving reporting. | High |
| Development team | Build, test, document and maintain each increment. | Medium |

4. Product Epics

| Epic ID | Epic | Description | Priority |
| --- | --- | --- | --- |
| E1 | Identity and Eligibility | Authenticate users and verify shareholding entitlement. | Must |
| E2 | Meeting and Ballot Setup | Create meetings, resolutions, choices and voting windows. | Must |
| E3 | Secure Ballot Submission | Accept valid votes and prevent duplicate submissions. | Must |
| E4 | Privacy and Integrity | Separate identity from ballot content and protect records. | Must |
| E5 | Share-Weighted Tally | Aggregate valid votes according to verified ownership. | Must |
| E6 | Audit and Reporting | Provide authorized aggregate results and process evidence. | Should |
| E7 | Accessibility and Usability | Make voting understandable and accessible. | Should |

5. User Stories

| ID | User story | Epic | Priority |
| --- | --- | --- | --- |
| US-01 | As a shareholder, I want to sign in securely so that only I can access my voting entitlement. | E1 | Must |
| US-02 | As a governance administrator, I want to create a meeting and resolutions so that voting is configured consistently. | E2 | Must |
| US-03 | As a shareholder, I want the system to verify my voting eligibility so that I only see ballots I am entitled to use. | E1 | Must |
| US-04 | As an eligible shareholder, I want to submit a ballot during the approved window so that my decision is recorded. | E3 | Must |
| US-05 | As a shareholder, I want the system to prevent duplicate submissions so that my entitlement is not counted twice. | E3 | Must |
| US-06 | As a shareholder, I want my choice kept separate from my identity in routine records so that my ballot remains private. | E4 | Must |
| US-07 | As a tally reviewer, I want totals weighted by verified share ownership so that results follow meeting rules. | E5 | Must |
| US-08 | As an authorized auditor, I want to review process evidence so that I can assess whether controls operated as expected. | E6 | Should |
| US-09 | As a shareholder, I want a clear submission confirmation so that I know my ballot was accepted. | E3 | Should |
| US-10 | As a governance officer, I want an aggregate results report so that I can communicate the official outcome. | E6 | Should |

6. Acceptance Criteria

| Story | Given–When–Then acceptance criteria |
| --- | --- |
| US-01 | Given a registered test user, when valid credentials are entered, then access is granted only to the matching account; invalid credentials are rejected. |
| US-02 | Given an authorized administrator, when required meeting fields and a valid time window are entered, then the meeting is saved and displayed. |
| US-03 | Given an account without eligible ownership, when it requests a ballot, then the system denies ballot access and records the eligibility result. |
| US-04 | Given an eligible shareholder and an open voting window, when a valid choice is submitted, then the system records acceptance and displays confirmation. |
| US-05 | Given a voting entitlement already used, when a second submission is attempted, then it is rejected or handled according to the published voting rules. |
| US-06 | Given a ballot is stored, when a standard administrative report is viewed, then it does not expose the shareholder's individual choice. |
| US-07 | Given valid votes and verified weights, when the tally runs, then each accepted vote contributes according to the configured share-weight rule. |
| US-08 | Given an authorized auditor, when a report is requested, then the report shows relevant event evidence without disclosing individual choices. |
| US-09 | Given a valid accepted submission, when processing completes, then the user receives a non-revealing confirmation reference. |
| US-10 | Given a closed meeting, when an authorized officer requests results, then the system produces an aggregate report with totals and timestamps. |

7. Product Backlog Prioritization

The backlog uses MoSCoW-style priority labels. 'Must' items are essential for a coherent voting workflow. 'Should' items add important usability and reporting value. Priorities should be revisited after stakeholder review and security analysis.

| Rank | Backlog item | Priority | Reason / dependency |
| --- | --- | --- | --- |
| 1 | Create meeting, resolution and voting window | Must | Foundation for all ballot activities. |
| 2 | Simulated user login and eligibility validation | Must | Required before ballot access. |
| 3 | Issue ballot to eligible test shareholder | Must | Core voting workflow. |
| 4 | Accept vote and block duplicate submission | Must | Protects voting entitlement integrity. |
| 5 | Apply share-weighted tally | Must | Required to calculate corporate voting totals. |
| 6 | Privacy separation and audit events | Must | Cross-cutting security and privacy controls. |
| 7 | Aggregate result report | Should | Supports review and communication. |
| 8 | Accessibility and multilingual improvements | Should | Improves reach and usability. |

8. Definition of Ready and Definition of Done

8.1 Definition of Ready

The story has a clear user and business value.

Acceptance criteria are testable.

Dependencies and data needs are identified.

Privacy, security and legal assumptions are documented.

The team has enough information to estimate the work.

8.2 Definition of Done

Code and configuration are reviewed.

Acceptance tests pass in the prototype environment.

Relevant negative and security tests are run.

Changes are documented and stored in version control.

Known limitations and unresolved risks are recorded.

No claim of production certification is made without independent evidence.

9. Sprint Planning

Proposed sprint duration: two weeks for a small academic team. The plan is illustrative and should be adjusted to the actual team size, course deadline and available skills.

9.1 Sprint Goal

Deliver a basic demonstration in which an authorized administrator creates a voting session, a test shareholder is checked against simulated eligibility data, and the system displays the correct ballot access decision.

9.2 Sprint Backlog and Tasks

| Task | Owner role | Estimate | Deliverable |
| --- | --- | --- | --- |
| Confirm requirements and data fields | Analyst / team | 2 points | Reviewed requirement notes |
| Design meeting and resolution data model | Developer | 3 points | Data model and validation rules |
| Build meeting setup screen/API | Developer | 5 points | Create/edit meeting prototype |
| Create simulated shareholder records | Developer / tester | 3 points | Test eligibility dataset |
| Implement eligibility check | Developer | 5 points | Eligibility decision function |
| Write positive and negative tests | Tester / team | 3 points | Test results |
| Review security assumptions and demo | Whole team | 2 points | Demo notes and risk list |

10. Story Point Estimation

Story points represent relative effort, complexity and uncertainty; they are not hours. A Fibonacci-style scale (1, 2, 3, 5, 8) is used for this illustrative plan.

| Story | Estimate | Reason |
| --- | --- | --- |
| US-02 Meeting setup | 5 | Requires form validation, rules and saved configuration. |
| US-03 Eligibility check | 5 | Depends on ownership data and edge-case handling. |
| US-04 Ballot submission | 8 | Includes session checks, acceptance state and safe persistence. |
| US-05 Duplicate prevention | 5 | Requires entitlement-state handling and repeat-submission tests. |
| US-07 Share-weighted tally | 8 | Requires tally rules, weight validation and reconciliation tests. |
| US-10 Aggregate report | 3 | Uses established tally outputs and access controls. |

11. Sprint Review and Retrospective

11.1 Sprint Review

Demonstrate meeting creation and validation.

Show eligible and ineligible test users receiving the correct access decision.

Run automated or documented acceptance tests.

Collect feedback on usability, missing cases and security assumptions.

11.2 Retrospective

| Prompt | Example to discuss |
| --- | --- |
| What went well? | Eligibility rules and test cases were agreed early. |
| What was difficult? | Ownership data formats or voting rules were ambiguous. |
| What should improve? | Clarify requirements sooner and add negative tests earlier. |
| Action for next sprint | Review ballot privacy design and duplicate-vote controls before implementation. |

12. Testing Strategy

Unit tests for eligibility, voting-window rules and weight calculations.

Integration tests for the ballot workflow and tally module.

Negative tests for ineligible users, closed sessions and duplicate submissions.

Privacy tests to ensure ordinary reports do not reveal individual choices.

Usability checks for instructions, confirmation and error messages.

Independent security review before any real-world deployment.

13. Risks and Dependencies

| Risk / dependency | Effect | Response |
| --- | --- | --- |
| Brokerage API access unavailable | Real ownership verification cannot be demonstrated. | Use clearly labeled simulated data in the academic prototype. |
| Unclear share-weight rules | Incorrect tally results. | Document rules and obtain governance approval before implementation. |
| Privacy design weakness | Potential exposure of ballot choices. | Separate identity and ballot workflows and seek expert review. |
| Scope too large for sprint | Incomplete deliverables. | Keep the first sprint focused on setup and eligibility. |
| Legal or regulatory requirements vary | Prototype may not meet jurisdictional requirements. | Treat legal compliance as an explicit review gate. |
| Team estimates uncertain | Sprint commitment may be unrealistic. | Re-estimate after the first review using actual progress. |

14. Future Backlog

Implement secure ballot issuance and submission using reviewed design controls.

Add duplicate-vote prevention and replay protection.

Implement privacy-preserving ballot storage and independent verification.

Implement share-weighted tallying with reconciliation tests.

Generate authorized aggregate results and compliance-oriented reports.

Conduct independent privacy, cryptographic, accessibility and security reviews.

15. Conclusion

This Agile planning report converts the Corporate Governance E-Voting Engine brief into an actionable development plan. It defines stakeholders and goals, organizes features into epics, provides user stories and testable acceptance criteria, prioritizes the backlog, and proposes a first sprint with tasks and estimates. The plan begins with meeting setup and simulated eligibility, then moves toward secure ballots, privacy controls, share-weighted tallying and audit reporting.

16. References and Source Note

Student-provided industry context, problem statement, objectives and expected outcomes for the Corporate Governance E-Voting Engine.

CSA10 / CSA1021 Software Engineering, CO1 Assessment Tool 2 – Agile Sprint Planning and User Story Workshop; rubric categories reproduced in substance from the assessment context available in the conversation.

Story-point estimates and sprint duration are planning assumptions for an academic prototype, not commitments based on measured team velocity.