SIMATS ENGINEERING
(SAVEETHA SCHOOL OF ENGINEERING)

Department of Computer Science and Engineering

CO1 ASSESSMENT TOOL 2

AGILE SPRINT PLANNING & USER STORY WORKSHOP

| Assessment Detail | Information |
| --- | --- |
| Course Code | CSA10 / CSA1022 |
| Course Title | Software Engineering |
| CO Assessed | CO1 |
| CO1 Statement | Apply advanced methodologies and agile project management techniques to manage software projects effectively |
| Weightage | 20% |
| Total Marks | 25 |
| Student Name | K. Roshini |
| Register Number | 192572031 |
| Project Context | CVEL – Campus Virtual Experience Lab (continued from the previous assessment context) |

Submission prepared from the assessment instructions and rubric supplied in the PDF.

Declaration and Code of Conduct

I, K. Roshini (Register Number: 192572031), certify that this submission has been prepared for the CO1 Assessment Tool 2 – Agile Sprint Planning & User Story Workshop. I have followed the assessment instructions and have organized the work around the project context used in the preceding assessment.

I understand that academic integrity requires me to submit work that I have reviewed, understood, and can explain. Any project assumptions introduced because a separate detailed problem statement was not included in the supplied PDF should be checked against the official problem statement before final submission.

Student Name: K. Roshini

Register Number: 192572031

Signature: ______________________________

Date: 13.10.2026

Assessment Coverage

| Required Component in PDF | Included in this Document |
| --- | --- |
| Project vision and stakeholder identification | Pages 3–4 |
| Epics and user stories | Pages 5–7 |
| Acceptance criteria | Pages 8–10 |
| Product backlog prioritization | Pages 11–12 |
| Sprint backlog and actionable tasks | Pages 13–14 |
| Story-point estimation and justification | Page 15 |
| Sprint goal and expected deliverables | Pages 16–17 |
| Testing, risks, review and conclusion | Pages 18–20 |

1. Introduction and Project Overview

1.1 Purpose of the Workshop

The supplied assessment asks each student to perform Agile Sprint Planning and a User Story Workshop for an assigned software project. The planning document must define the product vision and stakeholders, create epics and user stories, specify measurable acceptance criteria, prioritize the product backlog, select sprint work, estimate effort with story points, and present a sprint goal with expected deliverables.

1.2 Project Context: CVEL

For continuity with the previous assessment context, this document uses CVEL (Campus Virtual Experience Lab) as the working project. CVEL is treated here as a software platform that helps students explore campus facilities and learning spaces through a structured virtual experience. The supplied PDF does not include a separate project-specific problem statement, so the detailed CVEL features below are planning assumptions and should be verified against the official assigned statement.

1.3 Problem Summary

Students and prospective learners may need a convenient way to understand campus spaces and available facilities before visiting them. A virtual experience platform can organize campus information, provide guided exploration, and make key locations easier to discover. The first sprint should focus on a small, testable foundation rather than attempting to deliver every possible virtual feature.

1.4 Planning Approach

Use short iterations and deliver a demonstrable increment.

Write requirements from the point of view of users.

Prioritize essential navigation and campus information first.

Define acceptance criteria so each story can be tested.

Review the increment with stakeholders and adjust the backlog.

2. Project Vision and Objectives

2.1 Vision Statement

To provide a clear, accessible, and user-friendly virtual campus experience that helps students and visitors discover campus locations and understand the facilities available to them.

2.2 Product Objectives

Provide an organized landing page that introduces the virtual campus experience.

Allow users to browse a list of campus locations and select a location for details.

Present reliable information about each selected location.

Provide simple navigation between the main page, location list, and location details.

Keep the initial experience usable on common desktop and mobile screen sizes.

Gather feedback so future sprints can improve the virtual experience.

2.3 Success Measures

| Measure | Initial Success Target | How It Will Be Checked |
| --- | --- | --- |
| Main page availability | Page opens without an application error | Smoke test |
| Location discovery | Users can view the available location list | Functional test |
| Location details | Selecting a location shows its details | Acceptance test |
| Navigation | Users can move back and forth between key pages | Usability test |
| Responsive layout | Core content remains readable on common screen widths | Browser resize test |
| Information clarity | Test users can identify a location and its purpose | Short user review |

2.4 Out of Scope for the First Sprint

Live 3D rendering or complex VR hardware integration.

Real-time indoor positioning and turn-by-turn navigation.

User accounts and personalized saved tours.

Analytics dashboards and administrator reporting.

Integration with external campus systems unless specifically required.

3. Stakeholder Identification

Stakeholders are people or groups who use, sponsor, develop, review, or are affected by the product. Their needs influence backlog order and acceptance decisions.

| Stakeholder | Role / Interest | Main Need | Involvement |
| --- | --- | --- | --- |
| Students | Primary users | Find campus locations and understand facilities | Story feedback and usability checks |
| Prospective students / visitors | Occasional users | Explore campus before a visit | Review clarity and ease of use |
| Faculty and department staff | Information contributors | Accurate details about departments and spaces | Validate location content |
| Campus administration | Product sponsor / decision maker | Useful, maintainable campus information | Approve priorities and scope |
| Product Owner | Prioritizes product value | A clear backlog and accepted increments | Owns backlog and acceptance |
| Scrum Master / facilitator | Supports Agile process | Remove blockers and maintain sprint focus | Facilitates planning and review |
| Developers | Build the increment | Clear stories and manageable tasks | Design, implement and integrate |
| Testers / QA | Check quality | Testable acceptance criteria | Plan and execute tests |

3.1 Stakeholder Communication

Sprint planning: agree on the sprint goal, capacity, and selected stories.

Short daily check-in: share completed work, next steps, and blockers.

Sprint review: demonstrate completed stories to the Product Owner and representative users.

Retrospective: identify one or two process improvements for the next sprint.

4. Epics and Feature Breakdown

An epic is a broad product capability that is too large to complete as one small story. It is split into smaller user stories that can be estimated, developed, and tested.

| Epic ID | Epic Name | Description | Business Value |
| --- | --- | --- | --- |
| E1 | Explore Campus | Help users reach the campus overview and browse locations. | High |
| E2 | View Location Information | Show the name, purpose, description, and available details of a selected place. | High |
| E3 | Navigate the Experience | Provide clear links and a predictable path through the experience. | High |
| E4 | Accessible and Responsive Interface | Support readable content and basic use across screen sizes. | Medium |
| E5 | Feedback and Improvement | Collect lightweight feedback to guide future changes. | Medium |

4.1 Epic Dependencies

E1 provides the entry point. E2 depends on a structured set of location records. E3 supports both browsing and details. E4 applies across all user-facing pages. E5 can be added after the basic exploration flow works reliably.

4.2 Definition of a Small Story

Has one clear user outcome.

Can be discussed and estimated by the team.

Has acceptance criteria that can be tested.

Can be completed within a sprint without relying on an oversized task.

Adds value even if later stories are not yet implemented.

5. User Stories – Campus Exploration

5.1 Epic E1: Explore Campus

| Story ID | User Story | Priority | Initial Estimate |
| --- | --- | --- | --- |
| US-01 | As a visitor, I want to see a campus welcome page, so that I understand the purpose of CVEL. | Must | 3 points |
| US-02 | As a student, I want to view a list of campus locations, so that I can choose where to explore. | Must | 5 points |
| US-03 | As a visitor, I want to see a short introduction to the campus, so that I can understand the experience before browsing. | Should | 2 points |
| US-04 | As a student, I want location items to be clearly labelled, so that I can identify the place I want to open. | Must | 2 points |

5.2 Story Quality Check

Each story follows the format requested in the PDF: “As a user, I want a feature, so that I receive a benefit.” The stories are written around user outcomes rather than implementation steps. Technical tasks such as creating a database table are recorded later in the sprint task breakdown.

5.3 Initial Story Acceptance

The welcome page communicates the product purpose in simple language.

The location list contains the locations configured for the demonstration.

Each location item has a readable name and a clear selection action.

If the location list is empty, the interface displays a helpful empty-state message.

6. User Stories – Location Details and Navigation

6.1 Epic E2: View Location Information

| Story ID | User Story | Priority | Initial Estimate |
| --- | --- | --- | --- |
| US-05 | As a student, I want to open a location detail view, so that I can learn about the selected place. | Must | 5 points |
| US-06 | As a visitor, I want to see a location description, so that I understand what the place is used for. | Must | 3 points |
| US-07 | As a user, I want missing information to be handled clearly, so that I am not shown a broken page. | Should | 2 points |

6.2 Epic E3: Navigate the Experience

| Story ID | User Story | Priority | Initial Estimate |
| --- | --- | --- | --- |
| US-08 | As a user, I want a clear way to return to the location list, so that I can explore another place. | Must | 2 points |
| US-09 | As a user, I want consistent navigation labels, so that I know where each link will take me. | Must | 2 points |
| US-10 | As a user, I want a useful message for an unavailable location, so that I can recover instead of getting stuck. | Should | 2 points |

6.3 Story Dependencies

US-05 depends on the location list and a stable location identifier. US-06 depends on location descriptions being available. US-08 depends on a working detail view. US-10 is a quality safeguard that can be delivered after the basic happy path is complete.

7. User Stories – Accessibility and Feedback

7.1 Epic E4: Accessible and Responsive Interface

| Story ID | User Story | Priority | Initial Estimate |
| --- | --- | --- | --- |
| US-11 | As a mobile user, I want the page layout to fit a narrow screen, so that I can read and use it on my phone. | Should | 3 points |
| US-12 | As a user, I want readable text and sufficient contrast, so that I can understand the content comfortably. | Must | 3 points |
| US-13 | As a keyboard user, I want interactive controls to be reachable by keyboard, so that I can navigate without a mouse. | Should | 3 points |

7.2 Epic E5: Feedback and Improvement

| Story ID | User Story | Priority | Initial Estimate |
| --- | --- | --- | --- |
| US-14 | As a user, I want to submit simple feedback, so that the team can improve the experience. | Could | 3 points |
| US-15 | As the Product Owner, I want feedback to be reviewed, so that future backlog items reflect user needs. | Could | 2 points |

7.3 Prioritization Notes

The first sprint should emphasize a working exploration path: welcome page, location list, location details, and return navigation. Responsive refinements and feedback are valuable, but can be scheduled after the core flow unless the Product Owner identifies them as essential.

7.4 Product Assumptions to Validate

The initial release can use a curated set of campus location records.

Location information is supplied or approved by the relevant campus staff.

The first sprint is a web-based experience; immersive VR is not assumed.

The Product Owner will confirm the minimum required locations and content fields.

8. Acceptance Criteria – Welcome and Location List

8.1 US-01: Campus Welcome Page

Given a user opens the CVEL application, when the home page loads, then the user sees the product name, a short explanation, and a clear action to start exploring.

The page loads without a server or rendering error.

The main heading identifies CVEL or the campus virtual experience.

The primary action leads to the location list.

Text is readable and the primary action is visually distinguishable.

8.2 US-02: View Location List

Given campus location records are available, when the user opens the location list, then each configured location is shown as a selectable item.

Every item displays a location name.

Selecting an item opens the matching location details.

The list does not display duplicate entries for the same configured location.

If no locations are configured, an explanatory empty state is displayed.

8.3 US-03: Campus Introduction

Given a user visits the welcome page, when the introduction section is displayed, then the user can understand the purpose of the experience without needing technical knowledge.

8.4 US-04: Clear Location Labels

Given the location list is visible, when a user scans the items, then the name and selection action are clear and consistently presented.

9. Acceptance Criteria – Location Details

9.1 US-05: Open Location Details

Given a location appears in the list, when the user selects it, then the application opens a detail view for that exact location.

The detail view displays the selected location name.

The detail view shows the description when one is available.

The displayed details correspond to the selected record.

The user can return to the location list.

9.2 US-06: Read Location Description

Given a location has an approved description, when the detail view opens, then the description is displayed in a readable section.

9.3 US-07: Missing Information

Given a location has no optional description, when the detail view opens, then the application shows a neutral message or omits the empty field without breaking the page.

9.4 US-10: Unavailable Location

Given a user requests a location that does not exist or is unavailable, when the application processes the request, then it shows a helpful message and provides a way back to the location list.

9.5 Negative Tests

Attempt to open a non-existent location identifier.

Load a record with a blank optional description.

Use the browser back action after opening a detail page.

Check that a missing image or optional asset does not prevent text content from loading.

10. Acceptance Criteria – Navigation, Accessibility and Feedback

10.1 US-08: Return to Location List

Given a user is viewing location details, when the user activates the back-to-list control, then the location list is displayed without an application error.

10.2 US-09: Consistent Navigation

Navigation labels use the same wording across the relevant pages.

Links lead to the expected page or section.

The current page or section is understandable from the page heading.

10.3 US-11: Responsive Layout

Given the application is opened on a narrow mobile viewport, when the user views the welcome page, location list, or detail view, then the core content remains visible and can be used without horizontal scrolling for ordinary text.

10.4 US-12 and US-13: Readability and Keyboard Access

Text and background have sufficient contrast for comfortable reading.

Interactive controls can receive keyboard focus.

Focus order follows a sensible reading and interaction sequence.

Controls have understandable labels and do not rely only on colour.

10.5 US-14: Submit Feedback

Given the feedback feature is included in the sprint, when a user submits non-empty feedback, then the application confirms that the feedback was received. Empty feedback should be handled with a clear validation message.

Note: Feedback is a later-priority feature and is not included in the proposed first-sprint commitment.

11. Product Backlog Prioritization

The product backlog is ordered by user value, dependency, risk reduction, and the need to demonstrate a complete basic flow. Priority labels are Must, Should, and Could. The Product Owner should confirm the final order.

| Rank | Story | Priority | Reason |
| --- | --- | --- | --- |
| 1 | US-01 Welcome page | Must | Creates the entry point for all users. |
| 2 | US-02 Location list | Must | Core discovery capability. |
| 3 | US-05 Location details | Must | Completes the main exploration outcome. |
| 4 | US-08 Return to list | Must | Allows users to continue exploring. |
| 5 | US-04 Clear location labels | Must | Makes selection understandable. |
| 6 | US-06 Location description | Must | Provides useful context for each place. |
| 7 | US-12 Readable text and contrast | Must | Supports basic usability. |
| 8 | US-03 Campus introduction | Should | Adds context to the home page. |
| 9 | US-07 Missing information handling | Should | Improves robustness. |
| 10 | US-09 Consistent navigation | Must | Reduces user confusion. |
| 11 | US-11 Responsive layout | Should | Improves use on mobile devices. |
| 12 | US-10 Unavailable location message | Should | Supports recovery from invalid requests. |
| 13 | US-13 Keyboard navigation | Should | Improves accessibility. |
| 14 | US-14 Feedback form | Could | Supports future improvement. |
| 15 | US-15 Feedback review | Could | Helps future backlog refinement. |

11.1 Prioritization Method

MoSCoW-style labels are used for an understandable first ordering. Must stories are necessary for the minimum useful exploration flow. Should stories improve quality and recovery. Could stories are optional for the initial increment. Dependencies must be respected even when a lower-ranked technical prerequisite is required.

12. Backlog Refinement and Release Slicing

12.1 Refinement Checklist

Confirm the intended users and their main outcomes.

Check each story has a clear benefit and testable acceptance criteria.

Split stories that are too large for one sprint.

Identify content, design, and technical dependencies.

Estimate stories as a team and record uncertainties.

Move stories that are not ready back to refinement.

12.2 Suggested Release Slices

| Increment | Scope | Value Demonstrated |
| --- | --- | --- |
| Increment 1 | Welcome page, location list, location details, return navigation | A user can complete the basic campus exploration path. |
| Increment 2 | Responsive improvements, accessibility refinements, missing-data states | The experience becomes more robust and inclusive. |
| Increment 3 | Feedback collection and feedback review workflow | User suggestions can inform future development. |
| Future | Richer media, guided tours, advanced 3D/VR if required | Adds depth after validating core user needs. |

12.3 Ready and Done

A story is ready for sprint planning when the goal, user value, acceptance criteria, and dependencies are understood well enough to estimate. A story is done when the agreed acceptance criteria pass, the implementation is integrated, basic regression checks pass, and the Product Owner can review the result.

13. Sprint Planning – First Sprint

13.1 Sprint Duration and Capacity

Planning assumption: Sprint 1 lasts two weeks. The actual duration and team capacity must be agreed by the course team or project team. The selected work is intentionally limited to the basic exploration path.

13.2 Sprint Goal

Enable a visitor to open CVEL, browse campus locations, view information for a selected location, and return to the list through a simple, testable web experience.

13.3 Proposed Sprint Backlog

| Story | Selected Work | Estimate | Reason for Selection |
| --- | --- | --- | --- |
| US-01 | Welcome page | 3 | Required entry point. |
| US-02 | Location list | 5 | Main discovery capability. |
| US-05 | Location details | 5 | Completes the user journey. |
| US-08 | Return to location list | 2 | Supports repeated exploration. |
| US-04 | Clear location labels | 2 | Improves clarity of selection. |
| Total | Core exploration flow | 17 points | A manageable initial planning target, subject to team capacity. |

13.4 Sprint Commitment

The team should treat 17 story points as a planning estimate rather than a guaranteed output. If team capacity or technical uncertainty is lower than expected, the Product Owner and team should reduce scope while preserving the sprint goal.

14. Sprint Tasks and Workflow

14.1 Task Breakdown

| Story | Actionable Tasks | Completion Evidence |
| --- | --- | --- |
| US-01 | Draft page content; create home-page layout; add primary exploration link; test page load. | Home page loads and link works. |
| US-02 | Define location data structure; prepare sample records; build list view; add selection links; handle empty list. | Configured locations display and can be selected. |
| US-05 | Build detail route/view; retrieve matching location; display name and description; handle invalid identifier. | Correct details display for selected location. |
| US-08 | Add return-to-list control; verify destination; test navigation from multiple details. | User returns to the list successfully. |
| US-04 | Standardize item labels; check visible names and actions; verify keyboard/mouse selection. | Each list item is clearly identifiable. |

14.2 Sprint Workflow

Product Backlog: ordered stories and acceptance criteria

↓

Sprint Planning: agree sprint goal and select stories

↓

Task Breakdown: turn stories into small development tasks

↓

Design and Implementation: build the selected increment

↓

Testing: verify acceptance criteria and regression checks

↓

Sprint Review: demonstrate completed stories

↓

Retrospective and Backlog Update: improve the next sprint

14.3 Daily Coordination

At each daily check-in, the team should state what has been completed, what will be worked on next, and what is blocking progress. The check-in is for coordination, not a lengthy status presentation.

15. Story Point Estimation

15.1 Estimation Technique

The assessment PDF recommends an appropriate estimation technique such as the Fibonacci sequence or Planning Poker. This plan uses Fibonacci-style story points: 1, 2, 3, 5, 8, and so on. Points represent relative effort, complexity, and uncertainty; they are not hours.

| Story | Points | Justification |
| --- | --- | --- |
| US-01 Welcome page | 3 | Small layout and content work with limited uncertainty. |
| US-02 Location list | 5 | Requires data structure, list rendering, selection links, and empty-state handling. |
| US-05 Location details | 5 | Requires record lookup, detail rendering, and invalid-record handling. |
| US-08 Return navigation | 2 | Small and straightforward navigation task. |
| US-04 Clear labels | 2 | Limited interface refinement and verification. |
| Total | 17 | Initial estimate; validate against team capacity and technical discovery. |

15.2 Planning Poker Procedure

Read the story and acceptance criteria.

Ask questions about dependencies, edge cases, and expected behaviour.

Each team member privately selects a point value.

Reveal estimates together and discuss major differences.

Repeat estimation if needed and record the agreed value.

Revisit estimates when new information changes the scope.

15.3 Estimation Risks

Unknown data format or missing approved campus content.

Unclear project requirements that are not shown in the supplied PDF.

Integration or routing issues in the chosen development environment.

Underestimating responsive and accessibility checks.

16. Expected Deliverables

16.1 Sprint 1 Deliverables

A working welcome page for CVEL.

A location list containing the agreed sample campus locations.

A detail view for each configured location.

A return-to-list navigation path.

Clear location labels and basic empty-state handling.

Acceptance-test results for the selected stories.

A short demonstration of the completed user journey.

16.2 Demonstration Scenario

Open the CVEL welcome page.

Select the action to explore campus locations.

Review the list of configured locations.

Choose one location and confirm that the correct details appear.

Return to the list and select a different location.

Confirm that the experience remains usable and no application error appears.

16.3 Deliverable Acceptance

The Product Owner reviews the demonstration against the agreed acceptance criteria. Work that does not meet the criteria should remain incomplete in the backlog rather than being described as done. Feedback from the review can create new stories or change priorities.

16.4 Evidence to Include

Screenshots of the welcome page, location list, and location detail view.

A checklist showing each acceptance criterion as passed or not passed.

A list of known issues or stories deferred to the next sprint.

17. Sprint Review and Retrospective

17.1 Sprint Review

The sprint review is a collaborative inspection of the increment. The team demonstrates the working experience and asks stakeholders whether the result supports the intended user need.

| Review Question | Evidence / Expected Response |
| --- | --- |
| Can a user start from the welcome page? | Demonstrate the primary action. |
| Can a user discover campus locations? | Show the configured location list. |
| Does a selected item open the correct detail? | Select a location and compare the displayed name/details. |
| Can the user return to browse another location? | Use the return-to-list control. |
| What should change next? | Capture stakeholder feedback as backlog items. |

17.2 Retrospective Prompts

What helped the team complete the basic user journey?

Where did requirements or content create uncertainty?

Which test caught an issue early?

What one improvement should the team try in the next sprint?

17.3 Improvement Actions

Possible actions include confirming location content before development, reviewing acceptance criteria before estimating, and testing the complete user journey whenever a navigation change is integrated. The team should choose a small number of realistic actions rather than a long list that is not followed.

18. Testing and Validation Plan

| Test ID | Test Scenario | Expected Result | Story |
| --- | --- | --- | --- |
| T-01 | Open the welcome page | Page loads and purpose is clear | US-01 |
| T-02 | Use the primary explore action | Location list opens | US-01/02 |
| T-03 | Display configured location records | Each configured location is listed once | US-02 |
| T-04 | Select a location | Matching detail view appears | US-05 |
| T-05 | Return from detail view | Location list is displayed | US-08 |
| T-06 | Use an unknown location identifier | Helpful recovery message appears | US-10 |
| T-07 | Load a record without optional description | Page remains stable and readable | US-07 |
| T-08 | Resize viewport to a narrow width | Core content remains usable | US-11 |
| T-09 | Navigate using keyboard | Interactive controls can receive focus | US-13 |
| T-10 | Submit blank feedback if feature is later added | Validation message appears | US-14 |

18.1 Validation Method

For each selected story, compare actual behaviour with the written acceptance criteria. Record the test result, any defect, and whether the story is accepted. Run a short regression test on the complete journey after fixing a defect.

18.2 Test Result Record

| Test ID | Status | Notes / Defect Reference |
| --- | --- | --- |
| T-01 | To be executed | Record result during implementation. |
| T-02 | To be executed | Record result during implementation. |
| T-03 | To be executed | Record result during implementation. |
| T-04 | To be executed | Record result during implementation. |
| T-05 | To be executed | Record result during implementation. |

19. Risks, Assumptions and Future Enhancements

19.1 Risk Register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Project statement differs from the working CVEL assumptions | High | Confirm the official assigned problem statement and revise stories before submission. |
| Campus location data is incomplete | Medium | Use approved sample data and document missing fields. |
| Sprint scope is too large for team capacity | High | Estimate collaboratively and remove lower-priority scope if needed. |
| Navigation errors are found late | Medium | Test the end-to-end flow throughout development. |
| Accessibility is treated as a final-only task | Medium | Include readability and keyboard checks in the definition of done. |

19.2 Assumptions and Constraints

CVEL is used as the working project context because it appeared in the preceding assessment work.

The supplied PDF provides the assessment structure and rubric but does not contain the detailed project-specific problem statement.

The proposed first increment is a simple web experience, not a fully immersive virtual-reality product.

Story points and sprint duration are planning assumptions and must be adapted to the actual team.

19.3 Future Enhancements

Add photographs, maps, or richer media for each location.

Introduce guided campus tours and themed routes.

Improve accessibility after user testing.

Add a feedback workflow and review dashboard.

Consider 3D/VR functionality only if it is required and feasible.

20. Conclusion, References and Rubric Alignment

20.1 Conclusion

This Agile Sprint Planning and User Story Workshop translates the assessment requirements into a practical planning structure. It defines a vision, identifies stakeholders, groups features into epics, creates user stories, establishes testable acceptance criteria, prioritizes a product backlog, and proposes a first sprint with tasks, estimates, goals, and deliverables. The initial sprint focuses on the basic CVEL exploration journey so that the team can demonstrate value early and use stakeholder feedback to guide future work.

20.2 Limitations

The supplied PDF contains the assessment instructions and marking rubric, but it does not include the separate individual project problem statement. Therefore, CVEL-specific functionality is carried forward as a working context from the previous assessment and includes explicit planning assumptions. Before submission, confirm that CVEL and the listed features match the official project assigned to the student.

20.3 Rubric Alignment

| Rubric Criterion from PDF | Where Addressed | Focus |
| --- | --- | --- |
| Project Vision & Stakeholder Identification (30%) | Pages 2–3 | Clear vision, objectives, stakeholders and roles. |
| Epics & User Stories (25%) | Pages 4–7 | Structured epics and user stories using the required format. |
| Acceptance Criteria (20%) | Pages 8–10 | Measurable, testable criteria in Given–When–Then style. |
| Product Backlog Prioritization & Sprint Planning (15%) | Pages 11–14 | Prioritized backlog, sprint selection and task breakdown. |
| Story Point Estimation, Sprint Goal & Presentation (10%) | Pages 15–17 | Fibonacci-style estimates, goal, deliverables and review. |

20.4 References

CSA10 / CSA1021 – Software Engineering, CO1 Assessment Tool 2: Agile Sprint Planning & User Story Workshop. Assessment instructions and rubric supplied in the uploaded PDF.

CVEL project context carried forward from the preceding assessment conversation; detailed project requirements should be verified against the official project statement.

Scrum and Agile terminology is used to organize the requested planning activities; no external project-specific requirements were supplied in the PDF.

End of Assessment Tool 2.