SIMATS ENGINEERING (SAVEETHA SCHOOL OF ENGINEERING)

Department of Computer Science and Engineering

CO1 ASSESSMENT TOOL 1 – CASE STUDY ANALYSIS

| Field | Details | Field | Details |
| --- | --- | --- | --- |
| Course Code | CSA1022 | Course Title | Software Engineering |
| CO Assessed | CO1 | Assessment | Assessment Tool 1 – Case Study Analysis |
| Weightage | 20% | Total Marks | 25 |
| CO1 Statement | Apply advanced methodologies and agile project management techniques to manage software projects effectively |  |  |
| Student Name | K. Roshini | Reg. No. | 192572031 |
| Date | 15.10.2026 | Duration | 60 minutes |

Code of Conduct

I, K. Roshini (Register No. 192572031), certify that this submission is my original work and that I have adhered to the guidelines specified for this assessment. I understand that any violation of academic integrity rules will result in disciplinary action.

Signature of the Student: K. Roshini

Case study title: Collaborative Virtual Engineering Laboratory (CVEL).

Annexure A – Case Study Analysis

Instructions to Students

Each student will be allotted one problem statement. Analyze the assigned problem systematically. The report should demonstrate understanding of software engineering concepts and the ability to design an appropriate software solution.

The six assessment questions are:

Understand the Problem Statement: explain the problem, identify objectives, and state the scope.

Identify Key Stakeholders and Challenges: identify stakeholders, explain their roles and responsibilities, and discuss their challenges.

Analyze the Current Approach: describe the current process, identify strengths and limitations, and analyze gaps.

Propose a Suitable Solution Using Software Engineering Principles: design a software-based solution, describe modules and requirements, and explain principles such as modularity, scalability, maintainability, reliability, usability, and security.

Justify the Chosen Methodology/Framework: select an SDLC model or framework, justify its suitability, and explain how it supports development and maintenance.

Discuss Expected Outcomes and Limitations: describe benefits, how challenges are addressed, risks, implementation challenges, limitations, and future enhancements.

Assessment Rubric

| Criteria | Excellent (5) | Good (3) | Satisfactory (2) | Needs Improvement (1) |
| --- | --- | --- | --- | --- |
| Problem Understanding (30%) | Complete understanding of problem, objectives, and scope. | Minor omissions. | Limited explanation. | Objectives/scope unclear or missing. |
| Stakeholder & Challenge Analysis (25%) | All stakeholders, roles, and challenges clearly analyzed. | Most stakeholders and challenges identified. | Only a few identified. | Analysis incomplete or inaccurate. |
| Current System Analysis (20%) | Thorough analysis of current system and gaps. | Most strengths and weaknesses identified. | Partial issue identification. | Solution unclear; requirements missing. |
| Proposed Solution & Principles (15%) | Feasible solution applying appropriate principles. | Good application of principles. | Limited application. | Methodology inappropriate or absent. |
| Methodology Justification (10%) | Strong technical justification. | Adequate justification. | Weak justification. | Outcomes/limitations missing or report unclear. |

Marks allocation: Problem Understanding /5; Stakeholder & Challenge Analysis /5; Current System Analysis /5; Proposed Software Solution & Software Engineering Principles /5; Methodology/Framework Justification /5. TOTAL: /25.

Problem Statement

Design and develop a real-time Collaborative Virtual Engineering Laboratory that allows student groups to build, simulate, and test complex electrical, mechanical, and chemical systems concurrently. The platform must process high-frequency design updates, stream physics-based simulations, and balance high-performance compute jobs, such as structural analysis or fluid dynamics, across a shared cloud infrastructure.

Abstract

The proposed Collaborative Virtual Engineering Laboratory (CVEL) is a browser-accessible platform that enables student groups to design engineering models collaboratively, execute simulations, and analyze results without depending entirely on individual high-performance computers.

The central engineering challenge is coordinating two different workloads. Frequent design updates need responsive synchronization, while computationally expensive simulations need controlled access to CPU, GPU, memory, and solver resources.

The proposed system combines collaborative editing, model versioning, model validation, simulation orchestration, cloud compute scheduling, progress streaming, secure project storage, and result visualization.

The project follows an incremental development approach. It begins with a working collaborative workspace and one representative simulation workflow. Additional engineering domains and high-performance computing capabilities can be introduced after the core system has been tested.

Source-grounded interpretation

The PDF establishes the problem, the intended users, the two workload types, the shared cloud environment, the proposed core capabilities, and the incremental approach. Detailed design choices in later sections are analytical proposals based on these stated needs, not extra facts claimed to be in the PDF.

1. Understand the Problem Statement

1.1 Problem Description

Traditional engineering laboratory workflows often require students to work on separate computers, exchange design files, and execute simulations independently. When several students work on the same engineering model, changes may conflict, files may become outdated, and results may be difficult to reproduce.

CVEL addresses this situation through a shared virtual environment. Students can build models, update parameters, communicate changes, and run simulations collaboratively. This shifts the workflow from exchanging separate files to working with a shared model and a common record of changes.

The platform must support frequent design updates without allowing long-running simulations to block collaboration. This is important because interactive editing and simulation computation have different performance needs.

Core problem

How can a shared engineering environment synchronize concurrent design activities while efficiently scheduling, executing, and streaming physics-based simulations across shared cloud infrastructure?

| Problem element | Meaning in the CVEL case |
| --- | --- |
| Concurrent collaboration | Several students may work on one engineering model at the same time. |
| High-frequency updates | Changes must be propagated promptly to collaborators. |
| Expensive simulation | Structural analysis, fluid dynamics, and related solvers may need significant computing resources. |
| Shared cloud infrastructure | Compute resources must be allocated among different student groups. |
| Reproducibility | Model versions, solver settings, outputs, and execution logs should be retained. |

1.1.1 Decomposition of the Problem

The source problem can be separated into connected subproblems. This decomposition is an analysis of the PDF's stated requirements.

| Subproblem | Need stated or implied by the PDF | Design focus |
| --- | --- | --- |
| Collaborative editing | Students must work concurrently. | Synchronize design changes and preserve a coherent shared state. |
| Model integrity | Models must be validated before use. | Check model, units, parameters, and boundary conditions. |
| Simulation execution | Physics-based simulations must run and stream. | Coordinate solver execution and publish status. |
| Resource allocation | High-performance jobs share cloud resources. | Schedule jobs based on availability, priority, and fairness. |
| Result traceability | Results should be reviewable and reproducible. | Keep version, settings, outputs, and logs together. |
| Access and control | The proposed system includes secure access and quotas. | Restrict project access and manage resource use. |

Why these parts must work together

A collaborative model is useful only if the submitted version can be identified. A simulation result is useful only if users can connect it to the model and solver settings that produced it. A queue is useful only if its state is visible to users and if resource allocation does not permanently disadvantage some teams. These connections follow from the PDF's combined emphasis on collaboration, simulation, scheduling, and reproducibility.

1.2 Objectives

Objective 1

Enable multiple students to collaborate on engineering designs simultaneously.

This objective makes the laboratory a shared workspace rather than a collection of isolated individual activities.

Objective 2

Synchronize frequent design updates with low latency.

Responsive updates help collaborators understand the current state of a model while changes are being made.

Objective 3

Support selected electrical, mechanical, and chemical engineering models.

The source names electrical, mechanical, and chemical systems but does not require every domain to be implemented in the first prototype.

Objective 4

Validate models, units, parameters, and boundary conditions before simulation.

Validation helps detect invalid inputs before they consume simulation resources.

Objective 5

Schedule high-performance compute jobs across available cloud resources.

Scheduling makes shared high-performance resources available in an organized way.

Objective 6

Display simulation status and available intermediate results.

Progress information helps users understand whether a simulation is waiting, running, or producing results.

Objective 7

Maintain model versions, simulation settings, outputs, and logs.

Keeping model and run information together supports later review and reproduction.

Objective 8

Provide secure access, resource quotas, and reliable failure handling.

Access controls and quotas help protect projects and make shared infrastructure manageable.

1.3 Scope

Initial prototype scope

The PDF states that the initial prototype will include user authentication, team projects, shared design parameters, model revision history, a collaborative update channel, a job queue, one representative simulation integration, progress streaming, and results visualization.

| Included capability | Purpose in the prototype |
| --- | --- |
| User authentication | Identify users before they access project workspaces. |
| Team projects | Group the model, participants, and related work in a shared space. |
| Shared design parameters | Provide a common representation of values edited by team members. |
| Model revision history | Keep a record of model changes. |
| Collaborative update channel | Communicate updates between active collaborators. |
| Job queue | Organize simulation requests awaiting compute resources. |
| One simulation integration | Prove that a representative solver workflow can operate end to end. |
| Progress streaming | Make job state and available intermediate results visible. |
| Results visualization | Help users inspect simulation output. |

Long-term scope

The PDF identifies multiple simulation engines, advanced multiphysics models, and larger cloud deployments as possible long-term extensions. These are not assumed to be available in the first prototype.

Unspecified boundaries

The source does not specify exact response-time targets, concurrent-user counts, simulation engines, cloud providers, or budgets. Those details must be decided before performance or scalability claims can be made.

1.3.1 Requirements Boundaries and Assumptions

The problem statement defines the intended capabilities but leaves several implementation parameters open. This section records those boundaries rather than inventing fixed values.

| Known from the PDF | Not specified in the PDF | Action before implementation |
| --- | --- | --- |
| Browser-accessible collaborative environment | Exact browser support matrix | Confirm supported browsers and devices. |
| High-frequency design updates | Numerical latency target | Agree a measurable synchronization target. |
| Shared cloud infrastructure | Cloud provider and budget | Compare institutional and cloud hosting options. |
| High-performance simulation jobs | Named solver engines | Select one representative solver for the prototype. |
| Student groups work concurrently | Maximum simultaneous users | Define expected pilot and load-test sizes. |
| Priority and fairness matter for scheduling | Exact scheduling formula | Agree queue, quota, and fairness rules. |
| Model version, settings, outputs, logs are retained | Retention period and storage limit | Define retention and backup policies. |

Working assumptions for analysis

The first release demonstrates one end-to-end engineering simulation rather than every domain.

Any numeric performance target must be established by project stakeholders and verified by testing.

Access permissions and resource quotas will be defined by the institution or project owner.

Simulation results must be interpreted in the context of model validity and solver settings.

These are planning assumptions for a proposed implementation, not additional facts from the source PDF.

2. Identify Key Stakeholders and Challenges

The PDF describes student groups as the direct collaborators. Other stakeholder roles below are inferred from the platform's stated functions and should be confirmed during requirements gathering.

| Stakeholder | Likely responsibility | Challenge connected to source problem |
| --- | --- | --- |
| Student team members | Build models, update parameters, submit simulations, inspect results. | Avoid conflicting changes and understand the current model/run state. |
| Instructor or laboratory supervisor | Set tasks and review engineering work. | Review work and ensure the shared environment supports learning activities. |
| Platform administrator | Manage accounts, project access, and platform operation. | Protect data and manage access consistently. |
| Compute administrator | Monitor and allocate CPU, GPU, memory, and solver capacity. | Balance resource use and avoid unfair waiting. |
| Simulation integrator | Connect the selected solver and interpret its input/output needs. | Ensure model inputs and solver settings are compatible. |
| Institution or project owner | Approve policies, resources, and operating boundaries. | Set budget, usage rules, and long-term support expectations. |

Stakeholder analysis

The core stakeholder need is shared access to a consistent model while simulations are executed separately from interactive editing. Students need a responsive workspace; administrators need predictable access and resource controls; those reviewing results need traceable model versions and run settings. These needs come from the source's stated collaboration, scheduling, security, and reproducibility requirements.

2.1 Stakeholder Challenges

| Challenge | Who is affected | Why it matters | Source connection |
| --- | --- | --- | --- |
| Conflicting edits | Student teams | Different users may change the same model before updates are synchronized. | Concurrent design activities. |
| Outdated model copies | Student teams and reviewers | A simulation may be associated with a model that is no longer current. | Model versioning and reproducibility. |
| Long simulation wait | Students and instructors | Users need to know whether a job is queued or running. | Compute scheduling and progress streaming. |
| Resource contention | Compute administrators and student teams | Several expensive jobs may compete for finite CPU/GPU/memory resources. | Shared cloud infrastructure. |
| Invalid model inputs | Students and solver maintainers | Incorrect units, parameters, or boundary conditions can prevent a valid run. | Model validation. |
| Unclear results history | Students and reviewers | Without settings and logs, a result may be difficult to reproduce. | Storage of versions, settings, outputs, logs. |
| Unauthorized access | Project owners and users | Project data and shared resources require protection. | Secure access and quotas. |

Prioritizing challenges

A reasonable priority is to make the core workflow dependable first: collaboration and revision history, then validation and a single simulation integration, then job scheduling and progress display, and finally expansion to additional solvers. This ordering is consistent with the PDF's incremental approach.

3. Analyze the Current Approach

3.1 Existing System / Current Process

The PDF says that traditional workflows often require students to work on separate computers, exchange design files, and execute simulations independently. This description is the source-supported baseline for analysis.

Under such a workflow, coordination can depend on students manually identifying the latest file, sharing parameter changes, and recording how a simulation was configured. A team may need to repeat work if it cannot determine which version produced a result.

3.2 Strengths of the Current Approach

Students can work independently on their own computers.

Local tools may already be familiar to students and may provide the modelling and simulation functions they need.

Separately executed simulations can allow independent experiments when compute resources are available.

Manual file exchange is simple to begin with and may be adequate for small tasks.

These strengths are analytical observations about the workflow described in the problem statement; the PDF does not provide a detailed evaluation of a named existing product.

3.3 Limitations and Gaps

Concurrent edits can conflict when students work on separate copies.

File exchange can make it difficult to know which model is the latest version.

Individual computers may not provide sufficient resources for expensive simulations.

Independent execution can make progress and intermediate results difficult to share.

Model files, solver settings, outputs, and logs may not be preserved together.

Access to limited high-performance resources may not be balanced across groups.

4. Propose a Suitable Solution Using Software Engineering Principles

4.1 Proposed Software Solution

CVEL is proposed as a browser-accessible environment in which a team shares an engineering project and edits model parameters together. The system records revisions so a submitted simulation can be linked to a specific model state. Before execution, the model is checked for validity. Valid jobs enter a queue, and a scheduler assigns available compute resources according to the chosen policies. Job status and available intermediate results are streamed to users. The final outputs and run settings are stored so they can be reviewed later.

Solution principles

| Principle | Application to CVEL |
| --- | --- |
| Separate interactive work from heavy computation | Collaborative editing remains responsive while simulations run in the job system. |
| Keep traceability | Associate model revision, solver settings, outputs, and logs. |
| Validate before execution | Check units, parameters, and boundary conditions before consuming compute resources. |
| Manage shared resources | Use a queue and scheduling policies for compute jobs. |
| Start small and expand | Build a collaborative workspace and one representative simulation before adding domains. |

4.2 Major Functional Modules

User authentication and access

Controls who can open projects and use shared resources.

Team projects

Organizes participants, models, parameters, and simulation records in a shared project.

Collaborative editing and update channel

Communicates frequent changes between collaborators.

Model versioning

Preserves revisions and helps connect a run to the correct model.

Model validation

Checks model structure, units, parameters, and boundary conditions before execution.

Simulation orchestration

Accepts requests and coordinates execution through the selected simulation integration.

Cloud compute scheduling

Places jobs in a queue and allocates compute resources according to availability, priority, and fairness.

Progress streaming

Makes execution state and available intermediate results visible.

Secure project storage

Retains models, solver settings, outputs, and logs with appropriate access controls.

Results visualization

Presents simulation output so teams can inspect and discuss it.

These module boundaries are a proposed software design derived from the capabilities explicitly named in the PDF. They are not presented as an existing implemented system.

4.3 Functional Requirements

The system shall authenticate users before granting access to protected project workspaces.

The system shall allow a student group to create or access a shared project.

The system shall synchronize design updates among authorized collaborators.

The system shall maintain model revision history.

The system shall validate model structure, units, parameters, and boundary conditions before simulation.

The system shall allow a user to submit a valid model for simulation.

The system shall place simulation requests in a job queue.

The system shall allocate compute resources using defined availability, priority, and fairness rules.

The system shall stream job status and available intermediate results.

The system shall retain the model version and solver settings associated with each simulation.

The system shall store simulation outputs and execution logs.

The system shall display results to authorized project members.

Requirement traceability

| Requirement group | Source phrase or idea | Verification approach |
| --- | --- | --- |
| Collaboration | Build models concurrently; high-frequency updates. | Test multiple users editing and viewing updates. |
| Validation | Validate models, units, parameters, boundary conditions. | Submit valid and invalid test models. |
| Scheduling | Balance high-performance compute jobs. | Submit multiple jobs and inspect queue allocation. |
| Progress | Stream simulations and display status/intermediate results. | Observe status updates during a test run. |
| Reproducibility | Preserve model version, settings, outputs, and logs. | Retrieve run record and confirm linked artifacts. |
| Security | Secure access and resource quotas. | Check unauthorized access and quota enforcement. |

4.4 Non-Functional Requirements

| Quality attribute | Meaning for CVEL | Evidence needed |
| --- | --- | --- |
| Responsiveness | Frequent design updates should be synchronized with low latency. | Define a target and measure update delay. |
| Scalability | Support additional teams, projects, and jobs as resources grow. | Load-test with a defined concurrent-user/job profile. |
| Reliability | Handle failures without losing saved project/run records. | Test interruption and recovery behavior. |
| Security | Protect accounts, projects, and compute resources. | Access-control and security testing. |
| Usability | Make project editing and simulation status understandable. | Observe users completing representative tasks. |
| Maintainability | Allow modules to be changed without unnecessary changes elsewhere. | Review module boundaries and test coverage. |
| Fairness | Avoid unreasonable resource imbalance between groups. | Test scheduling policies under competing jobs. |
| Reproducibility | Retain model versions, settings, outputs, and logs. | Repeat or inspect a run using its stored record. |

4.5 Software Engineering Principles

Modularity: Separate collaboration, validation, simulation orchestration, scheduling, storage, and visualization.

Scalability: Keep interactive updates and compute-intensive jobs from blocking one another.

Maintainability: Use clear interfaces, documentation, version control, and repeatable tests.

Reliability: Record job state, handle failures, and preserve model and run information.

Usability: Present understandable validation feedback and visible simulation progress.

Security: Apply authentication, access control, secure storage, and quotas.

Testability: Verify modules independently and then test their end-to-end interaction.

4.6 Proposed High-Level Architecture

The PDF does not provide a detailed architecture diagram or name a cloud provider. The following is a conceptual architecture based only on the capabilities listed in the problem statement.

Conceptual CVEL architecture

Student browser clients

↓

Authentication and project workspace

↓

Collaborative update channel + model version history

↓

Model validation (model, units, parameters, boundary conditions)

↓

Simulation job queue and orchestration

↓

Cloud compute scheduler → CPU / GPU / memory / solver resources

↓

Progress streaming and results visualization

↓

Secure project storage: model versions, solver settings, outputs, logs

The arrows represent a proposed logical flow, not a source-provided implementation diagram.

4.7 End-to-End System Workflow

Simulation workflow

User signs in and opens a team project

↓

Team members edit the shared model

↓

System synchronizes updates and records a revision

↓

User submits the model for simulation

↓

Validation checks model, units, parameters, and boundary conditions

↓

Decision: valid model?

↓

Valid → enqueue job; Invalid → return validation feedback

↓

Scheduler allocates resources using availability, priority, and fairness

↓

Simulation executes and progress is streamed

↓

Outputs, settings, revision, and logs are stored

↓

Authorized team members view results

Workflow explanation

Validation is placed before queue execution because the source explicitly identifies model validation before simulation. The queue and scheduler then manage expensive compute work. Streaming lets users observe progress while the final artifacts are stored for later review.

5. Justify the Chosen Methodology/Framework

5.1 Incremental development with Agile practices

The PDF explicitly states that the project will follow an incremental development approach, starting with a working collaborative workspace and one representative simulation workflow. Further engineering domains and high-performance computing capabilities can be introduced after the core system has been tested.

An Agile working style fits this stated approach because the team can deliver a small usable increment, obtain feedback, test it, and refine the next increment. This is a methodology recommendation based on the source's incremental plan, not a claim that the PDF explicitly mandates Scrum.

5.2 Suggested increments

| Increment | Main deliverable | Acceptance focus |
| --- | --- | --- |
| 1. Collaborative workspace | Authentication, team projects, shared parameters. | Authorized users can access a common project. |
| 2. Revision history | Record model versions and identify a revision. | A saved revision can be retrieved and identified. |
| 3. Validation | Check model and required input fields. | Invalid inputs are flagged before simulation. |
| 4. Representative simulation | Connect one selected solver workflow. | A valid job completes and produces an output. |
| 5. Queue and scheduling | Manage multiple requests and resource allocation. | Jobs are queued and allocated by defined policies. |
| 6. Progress and visualization | Show status and available intermediate/final results. | Users can track execution and inspect outputs. |
| 7. Expansion | Add domains or solver integrations after core testing. | New capability passes agreed regression tests. |

6. Expected Outcomes, Testing, and Limitations

6.1 Expected Outcomes

A shared environment for student groups to design engineering models together.

More responsive synchronization of frequent design updates.

A structured process for validating and submitting simulation jobs.

Organized allocation of high-performance compute resources.

Visibility into job progress and available intermediate results.

Stored model versions, solver settings, outputs, and logs for review and reproducibility.

A prototype that can be extended after the core workflow is tested.

6.2 Suggested validation checks

| Test focus | Test idea | Expected evidence |
| --- | --- | --- |
| Collaboration | Two or more users update a shared project. | Updates appear to authorized collaborators. |
| Revision history | Save successive model changes. | Distinct versions can be identified. |
| Validation | Submit a model with missing or inconsistent inputs. | System reports a validation issue before execution. |
| Queue | Submit more than one simulation request. | Requests are tracked in queue state. |
| Resource fairness | Run competing jobs under agreed policies. | Allocation follows the documented policy. |
| Progress stream | Observe a running simulation. | Status and available intermediate results are visible. |
| Traceability | Open a completed run record. | Revision, settings, outputs, and logs are associated. |

6.3 Limitations and Risks

The PDF leaves response-time targets, concurrent-user counts, solver engines, cloud provider, and budget unspecified. A prototype with one solver cannot demonstrate support for all engineering domains. Performance and scalability claims require representative tests. Results also depend on valid models and appropriate solver settings. Cloud resource contention and failures must be handled through clear scheduling, monitoring, and recovery policies.

6.4 Future Enhancements

Introduce additional simulation engines for electrical, mechanical, and chemical systems.

Expand from one representative workflow to more advanced multiphysics simulations.

Improve compute scheduling using observed resource demand and agreed fairness policies.

Run performance tests at progressively larger concurrent-user and job counts.

Define measurable targets for synchronization latency, job wait time, availability, and recovery.

Improve result review by making model revisions and solver settings easy to inspect.

Conclusion

The Collaborative Virtual Engineering Laboratory is proposed as a browser-accessible environment where student teams can build and update engineering models, validate them, run physics-based simulations, and review results using shared cloud infrastructure. The central design challenge is to synchronize frequent collaborative updates while managing compute-intensive jobs fairly. Model versioning and stored solver settings, outputs, and logs support review and reproducibility. A job queue, resource scheduler, progress streaming, and results visualization connect the collaborative workspace to high-performance computation. The source recommends beginning with a working collaborative workspace and one representative simulation workflow, then expanding after testing. Exact performance targets, concurrency limits, solver choices, cloud provider, and budget remain to be defined.

Source coverage and interpretation note

The problem statement, abstract, core problem, objectives, scope, and named technical capabilities in this report are based on the supplied PDF. The expanded stakeholder analysis, module descriptions, requirements, workflow, testing ideas, and methodology discussion are proposed analyses derived from those source details to answer the assessment prompts. The PDF does not contain a full 20-page case-study answer, a detailed architecture drawing, or complete answers for every assessment question. No supply-chain content from the senior's DOCX has been used.

References

1. CSA10-CO1 AT1 Case Study Analysis, supplied PDF, Collaborative Virtual Engineering Laboratory problem statement, abstract, and Section 1 (Problem Description, Objectives, Scope).

2. co1-at1 software swetha.docx, supplied by the user, used only as a reference for assessment layout and colored table styling.